## Slide 1: Agile Presentation
02.20.24
Aspen Koreny-crawford

## Slide 2: Introduction to Scrum-agile
Definition and Key Principles of Scrum-agile:
  Definition: Scrum-agile is an iterative and incremental software development methodology that prioritizes flexibility and customer satisfaction. It divides the project into small, manageable units called sprints, allowing for continuous improvement and adaptation.
  Key Principles: Emphasize principles such as transparency (ensuring everyone is on the same page), inspection (regular assessment of progress), and adaptation (making changes based on feedback).
Roles: Product Owner, Scrum Master, Development Team:
  Product Owner: The Product Owner represents the client, prioritizes the backlog, and ensures the team is building the right features.
  Scrum Master: The Scrum Master facilitates communication, removes obstacles, and ensures the team follows Scrum principles.
  Development Team: Comprising individuals responsible for designing, coding, testing, and delivering increments during each sprint.
Scrum Events: Sprint Planning, Daily Stand-up, Sprint Review, Sprint Retrospective:
  Sprint Planning: A collaborative meeting where the team plans the work to be done in the upcoming sprint.
  Daily Stand-up: A short daily meeting for the team to discuss progress, plan the day, and address any impediments.
  Sprint Review: A meeting at the end of each sprint to showcase completed work to stakeholders.
  Sprint Retrospective: A reflection on the sprint, identifying what went well and areas for improvement.

## Slide 3: SDLC Phases in Agile
Initiation: Sprint Planning, Defining Backlog and Goals:
  Sprint Planning: In Sprint Planning, the team collaboratively decides what work can be completed in the upcoming sprint, creating a sprint backlog.
  Defining Backlog and Goals: A clear backlog, consisting of prioritized user stories, ensures that the team works on the most valuable features, aligning with project goals.
Development: Daily Stand-ups, Iterative Development:
  Daily Stand-ups: These short meetings facilitate quick communication, ensuring everyone is aware of each other's progress and any challenges they may be facing.
  Iterative Development: The team builds the product in small increments during each sprint, allowing for continuous feedback and improvement.
Testing: Regular Testing During Sprints:
  Regular Testing: Testing is integrated throughout the development process, ensuring that each increment is thoroughly tested before being presented during the Sprint Review.
Deployment: Incremental Delivery During Sprint Review:
  Incremental Delivery: At the end of each sprint, the team delivers a potentially shippable product increment during the Sprint Review, allowing stakeholders to see progress and provide feedback.

## Slide 4: Factors Influencing Approach Choice
Project Complexity: Agile for Dynamic Projects, Waterfall for Well-defined Ones:
  Dynamic Projects: Agile is suitable for projects with evolving requirements, frequent changes, and a need for continuous adaptation.
  Well-defined Projects: Waterfall may be more appropriate for projects with clearly defined and stable requirements.
Client Involvement: Agile Encourages Regular Client Feedback:
  Continuous Client Involvement: Agile encourages regular collaboration with clients, allowing them to provide feedback throughout the development process.
  Benefits: Client involvement ensures the end product aligns with their expectations and needs.
Change Management: Agile is Adaptable to Changes:
  Adaptability to Changes: Agile is designed to handle changes efficiently, making t suitable for projects where requirements may envolve.
  Flexibility: The ability to adapt to changing circumstances is a key strength of the Agile approach.

## Slide 5: Conclusion
Scrum-agile is Suitable for Dynamic Projects with Evolving Requirements:
  Dynamic Projects: Agile's iterative and adaptive nature makes it particularly well-suited for active projects with evolving requirements.
  Continuous Improvement: Emphasize the importance of constant improvement through feedback loops and iterative development.
Agile Fosters Collaboration, Adaptability, and Client Satisfaction:
  Collaboration: Agile promotes collaboration among team members and stakeholders, fostering a sense of shared responsibility.
  Adaptability and Client Satisfaction: Highlight how Agile's adaptability leads to client satisfaction through regular feedback and adjustments.
Choose the Approach Based on Project Characteristics:
  Tailoring the Approach: Conclude by emphasizing the need to choose the development approach based on the specific characteristics of each project.
  Balancing Rigidity and Flexibility: Consider balancing rigidity (Waterfall) and flexibility (Agile) based on project requirements.

## Slide 6: References
Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley.

## Slide 7: THANK YOU
ASPEN KORENY-CRAWFORD
CS 250 SOFTWARE DEVELOPMENT LIFECYCLE